OmniCursor

Architecture, Build Plan & Hooks Integration

Status as of April 9, 2026  |  Deadline: May 15, 2026  |  5.1 weeks remaining

Team: Julian Irusta, Samuel Simmons, Kailash Turimella, Andy Wu

Sponsor: Jonah Gray — OmniNode.ai

Repo: github.com/Julian0444/OmniCursor

Course: CS 490 — Senior Team Project, University of San Francisco

Current Status Snapshot

| Metric | Current | Target (May 15) |
| --- | --- | --- |
| MCP tools implemented | 3 / 6 | 5 core tools + 1 optional telemetry utility |
| Skills implemented | 13 | 13 stable + explicit decision on 2 advanced ports |
| Routing coverage | 16 agent configs + fallback | 16 configs + measured routing accuracy in Cursor |
| Cursor hooks | 4 / 4 | 4 hooks validated in live Cursor runtime |
| Automated verification | 121 / 122 local tests, lint clean | 122 / 122 + GitHub Actions green on every push |
| Persistence layer | JSON pattern cache + read-only learned_patterns.json | store_pattern + cross-session proof + optional OmniIntelligence integration path |

1. Executive Summary

OmniCursor is the Cursor-facing integration layer for OmniNode. It is not the whole OmniNode platform — it is the Cursor-native counterpart to OmniClaude, adapted around Rules + Hooks + MCP rather than Claude Code's plugin runtime.

Current reality: Phase 3A is complete. The repo already has working rules, hooks, MCP tools, 13 skills, 16 agent configs, and a JSON-backed pattern cache. The next challenge is no longer architectural discovery — it is product hardening, proof, and integration planning.

The most important shift for the team is organizational: treat the remaining work as four parallel lanes with clear ownership. Sam should own CI/CD and verification, Andy should own the Python server and Cursor-connection research, Kailash should own hook integration and OmniClaude reuse inside OmniCursor, and Julian should own the OmniIntelligence integration runway and Dockerized local stack.

That role split is strong, but only if the boundaries stay explicit: Kailash owns what is reused inside OmniCursor from OmniClaude, while Julian owns how OmniCursor will connect outward to OmniIntelligence, OmniMemory, OmniDash, and the wider OmniNode stack. This prevents duplicated research and keeps the MVP demo from drifting into full-platform parity work.

2. Architecture

2.1 Three-Layer System

OmniCursor now operates on three layers, not two:

- Layer 1 — Cursor Rules (.cursor/rules/*.mdc) — Always-on and keyword-activated methodology. 7 rules cover OmniNode concepts, codebase research, systematic debugging, brainstorming, writing plans, plan-ticket, and adapter stubs.

- Layer 2 — Cursor Hooks (.cursor/hooks.json + .cursor/hooks/) — 4 active hook entrypoints plus supporting modules. They route prompts, guard shell commands, lint Python edits, summarize sessions, and load learned patterns without requiring the model to opt in.

- Layer 3 — MCP Server (src/omnicursor/) — Explicit tools the model can call on demand. Today these tools provide agent context, skill invocation, and compliance checks; next they should grow into pattern lifecycle utilities.

Key rule: Rules shape knowledge. Hooks shape behavior. MCP provides capabilities and manual overrides. The project should keep those responsibilities separate because the capstone rubric explicitly tests that understanding.

2.2 High-Level System Flow

Developer types prompt in Cursor

│

├─ Layer 1: .cursor/rules/*.mdc inject background knowledge

│

├─ Layer 2: beforeSubmitPrompt hook fires automatically

│   ├─ Classifies prompt intent against 16 JSON agent configs

│   ├─ Loads learned patterns from ~/.omnicursor/learned_patterns.json

│   ├─ Emits a systemMessage payload with agent + confidence + reason

│   └─ Falls back to polymorphic-agent when confidence is below floor

│

▼  Model receives the standard prompt plus any hook-emitted enrichment

│

├─ Layer 2: afterFileEdit hook fires on every edit

│   ├─ Runs diagnostic ruff on .py files

│   └─ Logs edit events (no autofix, no tsc in current MVP)

│

├─ Layer 3: Model calls MCP tools as needed

│   ├─ invoke_skill('systematic-debugging')

│   ├─ get_agent_context('debug')  [manual override]

│   └─ check_compliance(...)

│

├─ Layer 2: stop hook fires when session ends

│   ├─ Aggregates session metrics + outcome classification

│   └─ Writes session summary to ~/.omnicursor/sessions/

│

▼  JSON-backed local state today; OmniIntelligence integration is a planned next layer

2.3 Hook Mapping: Claude Code ↔ Cursor ↔ OmniCursor

| Cursor Hook | Claude Code | Omniclaude Code | OmniCursor Implementation | Priority |
| --- | --- | --- | --- | --- |
| beforeSubmit Prompt | UserPrompt Submit | agent_router.py (48KB), context_injection_wrapper.py | Classify prompt, select agent from 16 JSON configs, load JSON-backed patterns, emit systemMessage payload | MUST HAVE |
| beforeShell Execution | PreToolUse (Bash) | bash_guard.py (24KB) | Validate shell commands against security policy (block rm -rf, base64 --decode ¦ sh, force push, DROP TABLE) | MUST HAVE |
| beforeMCP Execution | PreToolUse (MCP) | workflow_guard.sh | Out of scope for current MVP; MCP tools remain explicit and unhooked by design | DE-SCOPED |
| beforeRead File | No equivalent | (none) | Out of scope for current MVP; revisit only if context-budget or file-read policy becomes a problem | DE-SCOPED |
| afterFile Edit | PostToolUse (Edit/Write) | post-tool-use-ruff.sh, post_tool_use_tsc_check.sh, pattern_enforcement.py | Run diagnostic ruff on .py files, log edit events, preserve no-autofix boundary | MUST HAVE |
| stop | SessionEnd + Stop | session_outcome.py, metrics_aggregator.py | Aggregate session metrics, classify failed/success/abandoned/unknown, write session summary | SHOULD HAVE |

3. Hooks Configuration

The active .cursor/hooks.json in the repo today:

{

"version": 1,

"hooks": {

"beforeSubmitPrompt": [

{ "command": "python3 .cursor/hooks/on_prompt.py" }

],

"beforeShellExecution": [

{ "command": "python3 .cursor/hooks/on_shell.py" }

],

"afterFileEdit": [

{ "command": "python3 .cursor/hooks/on_edit.py" }

],

"stop": [

{ "command": "python3 .cursor/hooks/on_stop.py" }

]

}

}

Hook Handlers in the current repo

| Handler | What It Does | Reuses from Omniclaude | Budget |
| --- | --- | --- | --- |
| on_prompt.py | Classifies prompt against 16 JSON agent configs, loads patterns from JSON cache, emits routing payload and reason. | agent_router.py ideas, context_injection_wrapper.py, adapted agent configs from OmniClaude | <500ms target; live Cursor consumption still needs validation |
| on_shell.py | Validates shell commands against security policy. Blocks dangerous ops (rm -rf, force push, DROP TABLE) | bash_guard.py (24KB) — nearly verbatim | <100ms |
| on_edit.py | Runs diagnostic ruff on modified .py files, logs edit events, never auto-fixes in MVP. | post-tool-use-ruff.sh concepts — simplified for Cursor | <2s (linter time) |
| on_stop.py | Aggregates session metrics, derives failed/success/abandoned/unknown, writes session summary. | session_outcome.py concepts — simplified for Cursor | <1s |

4. MCP Tools (Updated)

With hooks handling automatic behavior, MCP tools focus on explicitly invoked capabilities:

| Tool | Purpose | Phase | Status | Note |
| --- | --- | --- | --- | --- |
| get_agent_context | Manual agent selection override | 1 | ✓ Done | Hooks handle auto-routing; MCP is manual override |
| invoke_skill | Loads skill markdown by name | 1 | ✓ Done | Core skill access — no change |
| check_compliance | Manual compliance check | 2 | ✓ Done | Hooks handle auto-checks; MCP is manual override |
| store_pattern | Persist learned pattern to local JSON store | 3 | Next Epic | Required to fully satisfy cross-session DoD |
| get_patterns | Query persisted patterns for debugging / demo visibility | 3 | Optional | Only build if the demo needs explicit inspection |
| emit_event | Log structured telemetry event | 3 | Deferred | Useful later for OmniIntelligence / OmniDash integration, not MVP-critical |

5. Skills Roadmap

13 methodology skills are already implemented. The remaining work is not “port everything from OmniClaude” — it is deciding whether the last advanced skills add demo value or should be explicitly de-scoped.

Current (13 skills — 5 original + 8 ported)

- systematic-debugging, brainstorming, writing-plans, plan-ticket, adapter-stub, pr-review, pr-polish, hostile-reviewer, defense-in-depth, merge-planner, insights-to-plan, handoff, using-git-worktrees

Remaining epic-level decisions (ordered by strategic value, not by pressure to copy OmniClaude)

| # | Skill | What It Does | Effort | Source File |
| --- | --- | --- | --- | --- |
| 6 | pr-review | PR assessment and merge readiness evaluation — ✓ Complete in current codebase | Done | pr_review/SKILL.md |
| 7 | pr-polish | PR description refinement and quality improvement — ✓ Complete in current codebase | Done | pr_polish/SKILL.md |
| 8 | hostile-reviewer | Adversarial code review for quality assurance — ✓ Complete in current codebase | Done | hostile_reviewer/SKILL.md |
| 9 | defense-in-depth | Multi-layer validation and quality gates — ✓ Complete in current codebase | Done | defense_in_depth/SKILL.md |
| 10 | merge-planner | Merge strategy planning and conflict resolution — ✓ Complete in current codebase | Done | merge_planner/SKILL.md |
| 11 | insights-to-plan | Convert insights into actionable implementation plans — ✓ Complete in current codebase | Done | insights_to_plan/SKILL.md |
| 12 | executing-plans | Plan execution orchestration — evaluate vs de-scope based on demo value | High | executing_plans/SKILL.md |
| 13 | multi-agent | Parallel agent orchestration — likely de-scope unless Cursor connection research justifies it | High | multi_agent/SKILL.md |
| 14 | handoff | Work handoff protocol between agents — ✓ Complete in current codebase | Done | handoff/SKILL.md |
| 15 | using-git-worktrees | Git worktree methodology for isolated development — ✓ Complete in current codebase | Done | using_git_worktrees/SKILL.md |

6. Scope Lock

| Category | Items |
| --- | --- |
| IN SCOPE | 4 Cursor hooks. 3 MCP tools working today, plus pattern lifecycle next. 13 skills. 16 agent JSON configs. GitHub Actions CI/CD. Live Cursor runtime validation. OmniIntelligence integration research. Local Docker path for intelligence-side experiments. |
| REDUCED | Full ONEX runtime parity. Production PostgreSQL / Valkey persistence. Full omnidash observability. 70+ skill parity. Formal Cursor plugin packaging if it delays the MVP. |
| OUT | beforeMCPExecution hook. beforeReadFile hook. Modifying OmniNode core repos. Enterprise telemetry stack. Shipping a full OmniNode platform clone inside OmniCursor. |

7. Team Ownership

| Person | Primary Ownership | Current Focus | Next Deliverable |
| --- | --- | --- | --- |
| Julian | Intelligence layer + Docker | Map OmniIntelligence, OmniMemory, OmniDash, and infra contracts that OmniCursor can realistically connect to | Dockerized OmniIntelligence path + integration brief for post-MVP connectivity |
| Samuel | GitHub Actions workflows CI/CD (tests + docs) | Restore and maintain a green verification baseline; add push-time automation for tests, lint, and docs safety | GitHub Actions pipeline + fix current test regression + contribution guardrails |
| Andy | omnicursor-server (skills, registry, routing) | Harden MCP server, agent registry, and routing logic while researching how Cursor-side agents/plugins can connect to OmniCursor | Server hardening pass + Cursor connection feasibility memo + agent integration plan |
| Kailash | Hooks integration + OmniClaude porting | Maximize reusable hook/runtime patterns from OmniClaude inside OmniCursor without importing production-only complexity | Hook integration notes + store_pattern path + validated reuse map from OmniClaude |

8. Execution Phases

Phases 1, 2, and 3A are complete. Phase 3B should now be treated as a coordinated four-lane build: CI/CD, server/runtime, hooks/OmniClaude reuse, and intelligence-side integration.

Phase 1 — Foundation (Mar 1 – Mar 20) ✓ COMPLETE

Repo restructured. MCP server foundation established. Initial skill loading and routing scaffolding landed, creating the baseline that later phases extended into the full Rules + Hooks + MCP architecture.

Phase 2 — Skills & Compliance (Mar 21 – Mar 31) ✓ COMPLETE

Core methodology layer established: initial skills, compliance checks, routing categories, and MCP-guided rule integration. This phase created the behavior layer that the hooks infrastructure now automates.

Phase 3A — Hook Infrastructure (Apr 1 – Apr 9) ✓ COMPLETE

Goal

Get Cursor hooks working with real handlers. This architectural milestone is complete, but it now needs live Cursor validation and persistence follow-through.

Deliverables

- Create .cursor/hooks.json with 4 hooks (beforeSubmitPrompt, beforeShellExecution, afterFileEdit, stop) — complete

- on_prompt.py — multi-strategy agent routing adapted from OmniClaude patterns. Scores exact, fuzzy, and keyword matches against 16 agent JSON configs. Emits systemMessage payloads and loads learned patterns from the JSON cache.

- on_shell.py — two-tier shell safety guard with 9 HARD_BLOCK and 11 SOFT_WARN patterns, including rm -rf, force push, DROP/TRUNCATE, and base64 --decode | sh.

- on_edit.py + on_stop.py — diagnostic ruff auto-checking on Python edits, plus session summary logging and 4-gate outcome classification.

- Port 16 agent JSON configs from OmniClaude references and align them with shared routing logic across hooks and MCP.

- Automated verification landed, but one current regression remains in local tests: skills/README.md is being counted by SkillRepository.available_skills(). This is now a CI/hardening task, not a Phase 3A architecture blocker.

Done when

Done: prompt classification, shell safety, edit-time linting, and session summaries all exist in the current codebase. Remaining uncertainties are runtime behavior of beforeSubmitPrompt in Cursor and the missing write path for new patterns.

Risk

Primary remaining risks are: whether Cursor consumes beforeSubmitPrompt output, whether the team restores a clean green baseline with CI, and whether persistence stays lightweight enough for the demo timeline.

Phase 3B — Team Split, Persistence & Integration (Apr 10 – May 2) ← NEXT EPIC

Goal

Turn the current architecture into a demonstrable, team-owned MVP: close the pattern lifecycle, validate runtime behavior in real Cursor, add CI/CD, and define the first realistic bridge from OmniCursor to OmniIntelligence.

Deliverables

- Sam epic — add GitHub Actions for tests, lint, and docs validation on every push; restore a fully green local baseline (current snapshot: 121/122 tests, lint clean).

- Andy epic — harden omnicursor-server, agent registry, and routing, then document how OmniCursor should connect to Cursor agents or future plugin surfaces without assuming unsupported APIs.

- Kailash epic — continue selective OmniClaude reuse inside OmniCursor, especially around hooks, routing, and pattern lifecycle; implement or specify store_pattern without importing Kafka, Slack, or production-only dependencies.

- Julian epic — use the OmniNode ecosystem investigation to define what OmniCursor can connect to in OmniIntelligence, OmniMemory, OmniDash, and related repos; produce a Dockerized local intelligence path for integration experiments.

- Shared epic — decide whether executing-plans and multi-agent improve the capstone demo enough to port, or explicitly de-scope them with written rationale.

- Shared epic — prove cross-session pattern retrieval end-to-end with clear evidence aligned to the Definition of Done rubric.

Done when

Done when each role has shipped its lane deliverable, store_pattern or an approved equivalent completes the write path, runtime behavior is validated in Cursor, and the integration story with the wider OmniNode stack is documented well enough for the final presentation.

Phase 4 — Eval, Demo & Submission (May 3 – May 15)

Goal

Prove the system works end-to-end, package the demo, and submit a stable v1 narrative that satisfies the capstone Definition of Done rather than chasing more architecture.

Deliverables

- Layer separation demo: one prompt clearly touches rules, hooks, and MCP in sequence, with a documented degraded mode when hooks are disabled.

- Automatic routing evidence: 5 prompt evaluation set, confidence scores, fallback behavior, and live Cursor runtime validation for beforeSubmitPrompt.

- Compliance + persistence evidence: afterFileEdit lint proof, beforeShellExecution guard proof, and session A → session B pattern retrieval proof.

- Methodology evidence: show at least one skill changing the model's reasoning approach, not just loading text.

- Operational evidence: GitHub Actions green, QUICKSTART validated from a clean clone, docs/handoffs updated every session, and a Dockerized OmniIntelligence path documented.

- Recorded demo video, final architecture walkthrough, and final presentation assets.

- Feature freeze and bug-fix-only stabilization window.

Done when

Repository ready for final presentation, capstone rubric evidence assembled, and all remaining epic work either completed or explicitly de-scoped with rationale.

Phase Summary

| Phase | Window | Key Deliverable | Status | Architecture After |
| --- | --- | --- | --- | --- |
| 1. Foundation | Mar 1–Mar 20 | MCP skeleton + first routing / skill foundation | ✓ COMPLETED | Rules + MCP baseline |
| 2. Skills & Compliance | Mar 21–Mar 31 | Core skills + compliance layer + methodology workflow | ✓ COMPLETED | Rules + MCP (3 tools) |
| 3A. Hook Infra | Apr 1–Apr 9 | 4 hooks + 16 agent configs + auto-linting + session summaries | ✓ COMPLETED | Rules + Hooks + MCP |
| 3B. Skills + Persistence | Apr 10–May 2 | CI + runtime validation + pattern lifecycle + intelligence integration plan | NEXT EPIC | Rules + Hooks + MCP + persistence + integration runway |
| 4. Eval + Demo + Submit | May 3–May 15 | Rubric evidence, demo, freeze, and final package | NEXT | Demo-ready v1 + ecosystem story |

9. Definition of Done (May 15)

MVP Done (current codebase)

- ✓ Three-layer architecture exists in code: 7 rules, 4 active hooks, and 3 MCP tools

- ✓ 13 skills available, 16 agent configs with routing + fallback behavior, and JSON-backed pattern loading

- ✓ Shell safety, edit-time linting, and session summaries are implemented; local lint is clean

- △ Automated verification is close but not yet fully green: 121 / 122 local tests currently pass because skills/README.md is counted as a skill

Final Project Done (May 15, rubric-aligned)

- ◻ Layer separation demo: one prompt visibly touches rules, hooks, and MCP; hooks-disabled degraded mode explained

- ◻ Automatic routing evidence in live Cursor, including confidence scores, fallback example, and beforeSubmitPrompt validation

- ◻ Compliance behavior evidence: afterFileEdit lint proof and beforeShellExecution guard proof

- ◻ Pattern persistence across sessions: store_pattern or equivalent write path proven from session A to session B

- ◻ Skill methodology evidence: at least one skill clearly changes the model's reasoning process

- ◻ OmniNode ecosystem integration story documented: what connects to OmniIntelligence, OmniMemory, and OmniDash now vs later

- ◻ GitHub Actions green on push; repo cloneable and runnable quickly; Dockerized OmniIntelligence path documented

- ◻ Demo video, architecture walkthrough, presentation assets, and final submission package delivered

10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| beforeSubmitPrompt output may not be consumed by Cursor | High | Validate in live Cursor early. If unsupported, preserve the same routing logic as logs + MCP fallback and explain degraded behavior in the demo. |
| No GitHub Actions and one current local test regression | High | Sam owns CI pipeline plus baseline repair before feature work continues. |
| Scope creep into “full Cursor plugin” or full OmniNode parity | Medium | Treat plugin work as research and interface planning unless Cursor docs prove a supported path that helps the MVP. |
| Julian/Kailash overlap on OmniClaude and OmniIntelligence work | Medium | Split responsibilities: Kailash owns reuse inside OmniCursor; Julian owns external ecosystem mapping, contracts, and Dockerized integration path. |
| OmniIntelligence / Docker integration becomes too heavy for the capstone timeline | Medium | Start with a minimal local compose path and documented contracts; do not block the demo on full-stack parity. |

11. Final Recommendation

OmniCursor is past the architecture-discovery phase. The best move now is disciplined parallelization: Sam makes correctness automatic, Andy hardens the server and Cursor-connection story, Kailash finishes the hook/persistence path from OmniClaude patterns, and Julian defines the intelligence-layer runway without forcing full-platform integration into the MVP. Ship proof, not parity.